## Slide 1: ISTS External Connection Management & Governance
  April 23, 2025
  Mani Ponniah Dino Kotenoglou Vincent Scales
©2025 CVS Health and/or one of its affiliates. Confidential and proprietary.

## Slide 2
Connection Type | Estimated Population | Current Status | Teams Engaged | Current Data Health | Next Steps
SFTP | 3,336 | Firewall team provided all rules related to Port 22 & 2222. Vendor and Connection Owner not present. ECMG team in process of gathering additional insight. | Firewall Ops InfoSec Data Science CVS & Aetna SFTP SFTP Engineering Sterling File Gateway | NEEDS IMPROVEMENT Vendor and Connection Owner information is missing. ECMG has engaged InfoSec Data Science & Firewall Ops for further data insight. | Follow up meeting with InfoSec Data Science on 4/24 (Total Inventory Head Count). Firewall Ops team working to provide change management and Firemon request details.
External SharePoint & eShare | 6,437 | External SharePoint and eShare Teams provided inventory reports. Added Slack to connection types. | eShare Sharepoint Collaboration/O365 | READY FOR INTAKE Vendor and Connection Owner information present. | Prepare data for ingestion into ECMG repository.
External API | 6,000 (per Cloud Infrastructure Services) | Inventory report and total count to be provided by Cloud Infrastructure, ETA 4/22, still outstanding. | Cloud Infrastructure API App. Security | AT RISK ECMG team encountering difficulty obtaining External API inventory. | Escalate receipt of External API inventory, validate completeness of data. Prepare data for ingestion into ECMG repository.
External Connection Management & Governance Progress and Next Steps
Notes: Firewall Operations (Jeelani Mohammed)
Information Security Data Science (Farzaneh Poorjabar)
CVS SFTP (Mary Rogan)
Aetna SFTP (Daniel Infante)
SFTP Engineering (Franz Westerhof)
Sterling File Gateway (Jeffrey Booker)
eShare (Laura Shepherd, Prashant Kaushik)
Teams (Scott Beattie, Randy Marrone)
Slack (Scott Beattie, Randy Marrone)
Cloud Infrastructure (Yanay Ibanez)
PCW Technology/API Application Security (Chris Kwabi)

## Slide 3
Connection Type | Estimated Population | Current Status | Teams Engaged | Current Data Health | Next Steps
Citrix VDI | Unknown* | ECMG team met with Virtual Operations, VDI process owner for overview on available Citrix reporting. | Virtual Operations | NEEDS IMPROVEMENT Virtual Ops can report on VDI users, but cannot differentiate between FTE, Contingent and vendors, making ECMG scoping difficult. | Submit request to Virtual Ops for inventory details. Engage IAM for assistance in separating in-scope vendor VDIs from dataset. Partner with HRIS to identify FTE & Contingent workers, back into third party users.
Firewall SSL, B2B, VPN | 573 | Firewall Operations team provided dataset comprising third party SSL, B2B and VPN connections. | Firewall Ops. Team Firewall Eng. Team | READY FOR INTAKE Vendor and Connection Owner information present. | Prepare data for ingestion into ECMG repository.
External Connection Management & Governance Progress and Next Steps
* Dataset received is structured such that third party VDI users are unable to be identified, ECMG team working to address.
Notes: Virtual Operations (Jason Card, Chris Rekowski, Greg Pirtz, Duby Callari, Stephen Holder, Ken Butler, Michelle Palkanikos)
Firewall Operations (Chetan Bhatt, Brian Tam, Mike Daramola, Jeelani Mohammed, Bridgett Parks) Firewall Engineering Team (Nicholas Claudio, Daksha Patel, Kartheek Cheenpalli)